# Shadow-AI Radar: Project Summary

A local, dependency-free tool that finds unsanctioned AI usage and sensitive-data leakage in a company's web-proxy logs. Status as of 2026-10-28: engineering complete for local use; validation on real corporate data not yet done.

# 1. The problem

Employees paste source code, customer data and credentials into consumer AI tools (ChatGPT, Claude, Gemini and others) that the company never vetted. Most security teams cannot see it. Shadow-AI Radar reads egress-proxy logs and answers four questions: who uses which AI tools, which of those are unapproved, what sensitive data went into them, and what should the security team do next?

Intended users: a security / GRC team at a company, working alongside an HR, Legal and privacy function.

# 2. How it works

proxy logs (Squid / CSV / JSONL)

→ convert    common schema; URLs with spaces handled; error lines skipped

→ ingest     parallel, incremental, crash-safe; redact-before-store; opt. pseudonymization

→ enrich     AI-tool catalog + unknown-AI discovery; secret/PII scan; sensitivity classifier

→ store      SQLite: events, user-day, service, department, week

→ detect     5 alert types, correlated and de-duplicated

→ act        dashboard · CLI triage · blocklist · SIEM JSONL · CSV · notifications

Alerts: SECRET_LEAK (keys, tokens, passwords, private keys), PII_LEAK (SSN, Luhn-valid cards), EXFIL_VOLUME (unusually large uploads vs. department peers), SHADOW_ADOPTION (an unvetted tool spreading across users), OFF_HOURS (activity at hours unusual for that user).

# 3. The four disciplines

| Discipline | What was built |
| --- | --- |
| Data engineering | Bronze → silver → gold pipeline on SQLite; process-pool parallelism; byte-offset checkpoints so re-runs read only new data; one transaction per 5,000-line chunk; data-quality rejects (malformed, duplicate, bad timestamps); retention; log adapters |
| AI engineering | Prompt-sensitivity classifier (public / internal / confidential / source code) with labelling → training → evaluation loop (active learning, held-out sets, per-class precision/recall); optional Claude triage summaries with an offline fallback; classifier down-weighted until trained on real data |
| Data analysis | Robust median/MAD volume anomalies vs. department peers; per-user baselines for off-hours; adoption tracking; risk scoring (tool policy × data sensitivity); week-over-week trend normalised per active day |
| Cybersecurity | Secret/PII detection (patterns, Luhn, entropy, context rules); redact-before-store; ReDoS-hardened parsing; tamper-evident audit log; authenticated dashboard; encrypted backups; threat model |

# 4. By the numbers

| Metric | Value |
| --- | --- |
| Code | ~2,100 lines across 21 modules; ~1,250 lines of tests; ~500 lines of document tooling; zero third-party dependencies (Python 3.10+) |
| Tests | 87 passing; full run ≈ 90 s; no leftover temp files |
| Speed (8 cores) | ≈ 16–21k events/s; 255k events ingested in ≈ 12–15 s; re-run with no new data 0.06 s |
| Interface | 23 CLI commands, a localhost dashboard, JSON API |
| Docs | README, ROADMAP, and docs/: PRIVACY, SECURITY, COMPLIANCE, PILOT, REAL_DATA_TEST, and this summary (Markdown, PDF, Word) |

# 5. Capability inventory

- Operate: policy-as-config, alert lifecycle (open / ack / resolved / false positive, notes, auto-reopen on recurrence), dashboard with analyst/viewer roles, watch mode, systemd/cron generation (generates only, installs nothing), desktop notifications, analyst training mode (8 hidden cases with an answer key).

- Integrate: Squid and generic CSV converters, HR/IdP join (managers on alerts), proxy blocklist, SIEM-friendly JSONL, audit CSV with hashes.

- Protect (the tool itself): named users, constant-time token checks, lockout, Host/Origin checks, CSP and other headers, owner-only files (umask 077), hash-chained audit log with off-box anchors, AES-256 encrypted backups verified on restore, log-injection and CSV-formula-injection guards.

- Comply: keyed pseudonymization of user IDs, data-subject export and erasure, automatic 90-day retention, radar doctor posture check, radar evidence auditor bundle, GDPR / SOC 2 / ISO 27001 control mapping with an explicit gap list.

# 6. What testing found (and what was fixed)

Testing was adversarial and used real-world inputs, and it found real defects in the project's own code:

| Found by | Defect | Outcome |
| --- | --- | --- |
| Hardening review | A crafted ~10 KB prompt hung the card detector for minutes (ReDoS) | Linear matcher, bounded patterns, windowed scanning |
| Real Squid formats | URLs containing spaces attributed events to the wrong user; error lines became junk events | Parser anchored from both ends; error lines skipped |
| 406 real WildChat prompts | Every critical alert (2 of 2) was a false positive: URL slugs flagged as secrets | URLs excluded from the entropy scan; new rules for secrets inside URLs; 0 false alerts afterwards |
| Same real-data test | Bootstrap classifier scored 62% on real prompts, worse than guessing "public" (80%) | Contribution to risk capped at 35% until trained on real labels |
| Stress loop (6 modules in parallel) | The WildChat fix had reintroduced a ReDoS (6–9 s CPU on 200 KB) | Fixed; replaced a flaky wall-clock test with a CPU-time test calibrated against harmless text, verified to catch the old bug |
| Same stress run | Tests leaked 150–200 MB each run and filled a RAM-backed /tmp | Tests now clean up after themselves (0 MB growth) |
| Security review of own work | Rejected requests were not audited; data folder permissions not tightened if pre-existing | Both fixed |

# 7. Honest limitations

- Never run on real corporate traffic. Detection quality on real secrets and PII is unproven. The WildChat data is pre-anonymised, so it measured false positives and robustness, not recall.

- The classifier is weak. 80% on a synthetic held-out set (confidential recall 50%); 62% on 40 real English prompts labelled by one person. It is advisory only and not meaningful for non-English text.

- Live database is not encrypted by the tool (Python's standard library has no vetted cipher). Use disk encryption. Backups are encrypted.

- Dashboard is plain HTTP on localhost with token logins. No TLS or SSO, so it is not for network exposure.

- Not independently reviewed. No external penetration test or audit.

- Squid's native format has no upload size, so large-upload alerts are blind on it unless %>st is added to the log format.

- Compliance is supported, not achieved. The tool provides controls and evidence; the organisation must supply the lawful basis, employee notice, signed DPIA, access reviews and the rest (see docs/COMPLIANCE.md).

- Systemd units are validated but have not run as a live service.

- One earlier test failure was never captured; it is most likely the timing test that was later fixed, but this was not confirmed directly.

# 8. What remains (needs people or real data, not more code)

| # | Item | Owner |
| --- | --- | --- |
| 1 | Pilot on one department's real proxy logs in shadow mode (docs/PILOT.md) | Security |
| 2 | Label ≈ 500 real prompts, retrain, reach ≥ 90% accuracy and ≥ 90% confidential recall on a held-out set | Security / data |
| 3 | Complete and sign docs/PRIVACY.md; establish lawful basis; notify employees (works council where required) | Legal / HR / DPO |
| 4 | Encrypt the host disk | IT |
| 5 | Independent penetration test | Security |
| 6 | Install the generated schedule; store audit anchors off-box | IT / Security |

radar doctor warns about items 3 to 5, and about a missing audit anchor (part of item 6), until they are done. It does not check whether the schedule is installed.

# 9. Quick start

python3 -m radar run --rebuild                  # demo: synthetic data → out/report.html

python3 -m radar training start                 # practice triage with a hidden answer key

RADAR_USERS="alice=analyst:<16+ char token>" \

python3 -m radar serve                        # dashboard (refuses to start without logins)

python3 -m radar convert squid access.log out/proxy.jsonl --identity hr.csv

python3 -m radar doctor                         # security / privacy posture

python3 -m unittest discover tests              # 87 tests, ≈ 90 s

python3 tools/build_docs.py                     # rebuild this summary as PDF and Word

# 10. Repository map

radar/    21 modules: pipeline, detectors, catalog, model, analytics, adapters, serve, audit,

privacy, compliance, backup, export, notify, schedule, training, labeling, triage,

report, generate, corpus, __main__

tests/    7 test files + _cleanup.py        eval/    held-out classifier sets (synthetic)

config/   policy.json                       bench/   throughput benchmark

docs/     PRIVACY · SECURITY · COMPLIANCE · PILOT · REAL_DATA_TEST · PROJECT_SUMMARY

tools/    build_docs · md2html · md2docx · verify_docx   (Markdown → PDF / Word)

# 11. Build history

| Phase | Delivered |
| --- | --- |
| 1 | Detection core: ingest → enrich → detect → report, synthetic data with planted incidents |
| 2 | Operable product: policy config, alert lifecycle, exports, dashboard, watch, triage, user risk |
| 3 / 3.5 | Log adapters, measured classifier, HR join, retention, dashboard auth, labelling tool, pilot runbook |
| 4 / 4.5 | Security hardening, audit log, encrypted backups, pseudonymization, DSR, doctor, evidence |
| 4.7 | Real-data test on WildChat: found and fixed false-alert and Squid bugs |
| 4.8 | Stress testing: found and fixed a ReDoS regression and a test-suite leak |
| 5 | Trends, CSV export, scheduling, notifications, off-hours detector, analyst training |
| 5.1 | Document tooling: Markdown → PDF / Word with a content-exact verification step |

# 12. What makes it distinctive

- It spans data engineering, AI engineering, data analysis and cybersecurity in one coherent product aimed at a current corporate risk (shadow AI), not a toy dataset.

- It is privacy-first by construction: secrets and PII are redacted before storage, identities can be pseudonymized, and subject-rights and retention are built in.

- It reports its own weaknesses: measured numbers, a posture checker that warns instead of claiming, and a documented list of what it does not do.

- It runs anywhere with only the Python standard library.